## Slide 1: Crystal Advanced Analytics
Harshil Haumeer
Milestone 5

## Slide 2: Client: Dr. Richard Griffith Department of Psychology Faculty Sponsor:
Dr. Philip Chan
Department of Computer Science

## Slide 3: Progress of Current Milestone
Task | Completion | To do
Complete implementation, test and demo of Benchmarking tool | 100% | None
Implement, Test and Demo Root-Cause Analysis | 100% | None
Implement graphs on Dashboard | 80% | Implement sentiment analysis graph and visualization for root cause analysis
Improve website | 90% | Implement more graphs and all necessary remaining components.
Showcase Poster | 100% | None

## Slide 4: Discussion of each accomplished task for current milestone:
Task 1: Complete implementation, test and demo of Benchmarking tool
Benchmarking tool was successfully implemented
Allows benchmarking of up to 4 competitors
Benchmark services by customer ratings and sentiment score
Task 2: Implement, Test and Demo Root-Cause Analysis
Root-cause analysis tool was successfully implemented
                Tokenize reviews
                Filter out stop words: Meaningless data with high frequency
                Sorted 2-D array with most frequent word and respective frequency
                Represented on a bar-graph
Allows user to identify root cause for underperforming and over performing service(s)
Defining threshold for under performance or over performance is set by user
Task 3: Implement graphs on Dashboard
Relevant graphs were implemented to represent different types of data
Bar-graphs: Benchmarking, Root cause analysis
Benchmarking component

## Slide 5: Discussion of each accomplished task for current milestone:
Task 4: Improve website
Improved Home Page
Added drop-down menus
Investigated types of graphs for representing different types of data
Task 5: Showcase Poster

## Slide 6
Plan for Next Milestone
Task | Harshil
1. Complete and test website | 100%
2. Complete E-book page | 100%
3. Create Demo Video | 100%
4. Create User Manual | 100%