## Slide 1: Crystal Advanced Analytics
Harshil Haumeer
Milestone 6

## Slide 2: Client: Dr. Richard Griffith Department of Psychology Faculty Sponsor:
Dr. Philip Chan
Department of Computer Science

## Slide 3: Progress of Current Milestone
Task | Completion | Harshil | To do
Improve Root Cause Analysis | 100% | 100% | None
Complete Website | 100% | 100% | None
Complete E-book page | 100% | 100% | None
Create Demo Video | 100% | 100% | None
Create User Manual | 100% | 100% | None

## Slide 4: Discussion of each accomplished task for current milestone:
Task 1: Improve Root Cause Analysis
Provides better accuracy of results
Eliminates occurrence of a word(cause) in positive sentiment array from negative sentiment array and vice versa.
Task 2: Complete Website
                Improved components(Sidebar, Navbar, drop-down etc.)
                Added date range filter
                Added sortable table with assigned categories for reviews
                Improved graphs (colors, resizing)
                Deployed website on server

## Slide 5: Discussion of each accomplished task for current milestone:
Task 3: Complete E-book Page
Project Abstract
Project Overview
Main features
Challenges
Conclusion
Task 4: Create Demo Video
Provides an overview of the project
Benefits of using CAA
Main features

## Slide 6: Discussion of each accomplished task for current milestone:
Task 5: Create User manual
        Intended Users
        Registration, Sign in and Forget Password
        Graphs and Charts explained (results)
        How to add competitors
        Filtering (Sentiment score, date range filter, Categorization of reviews)
        Root Cause Analysis
        Sentiment Analysis
        Troubleshooting

## Slide 7: Lessons Learned:
            Time Management is vital
        Set personal deadlines and goals
        Graphs and Charts explained (results)
Work with people/advisors that acknowledges your hard work and progress

## Slide 8: Demo
Demo Video: YouTube Link
Website Demo: Website Link